# Paratext 8: 
Using the Project Plan (2 sessions)

The Paratext project plan allows a translator to manage their tasks and track their progress.

## Learning Outcomes

By the end of these sessions, you will

use the project plan to track tasks that have been finished

mark individual tasks as completed for a variety of types of tasks (by project, book or chapter).

bulk update the progress of an ongoing project, (i.e. mark complete stages as finished)

postpone checks as necessary to move a project to the next stage.

show the progress of your project and display a progress graph.

send/receive to submit your progress to the registry.

- Important: be honest – don’t lie -- change the plan instead!

## Learning Incomes

At the start of these sessions,

reflect on what you already know.

How can you move to the next level for each task? 
[Learner, practitioner, trainer, expert]

## Learning Task 1 -- Mark tasks as complete

(For detailed instructions, see PT12, chapter 3, PP1 Project Plan page 13)

From the project you created earlier, use the Assignments and progress button to show “My tasks”.

Mark a variety of tasks as complete

Project task

Book tasks – practise marking whole book tasks as complete

Chapter tasks – practise with sequential chapters, individual chapters

Change to All tasks and mark other tasks as finished. [Do you have permission to mark progress?]

## Learning Task 2 -- Updating the project plan for migrated projects

(For detailed instructions, see PTSupMan, chapter 6.13, Updating the project plan (for a migrated project) page 35

Open a suitable migrated project [e.g. PTP] (i.e. a project with considerable work already done)

Go to Assignments and Progress, use the stages table view to mark the existing books/stages as completed.

Correct errors as necessary.

## Learning Task 3 Move a project from one stage to another

(For detailed instructions, see PT12, chapter 3.5.3 page 17)

Ensure that all completed tasks as marked as finished.

If there are any outstanding checks for a stage, you can postpone them – click to the right of the check – tell Paratext why you are postponing them).

## Learning Task 4 Progress charts

(For detailed instructions, see PT36, chapter 6 PPR Progress report page 26)

Produce a progress report by book

Produce a Forecast Line Chart (Hint: make sure a target date is set in the Paratext registry.)

Send/receive to send your progress to the registry.

### Websites with progress:

progress/paratext.org (must be an registry administrator)

bible.progress.org (coming soon)

## Summary

Now that you have completed the tasks, confirm that you can

mark individual tasks as completed for a variety of types of tasks (by _______, book or ______).

Postpone checks by clicking to the ______ of the check

bulk update the progress of an ongoing project, (i.e. mark complete stages as finished) using ______ > Assignments and progress, ______ _______.

show the progress of your project using Project > _______ ______.

Responses: project, chapter, right, Project, Stages table, Progress Charts.

Did you have to change the plan
 or just say a task was completed to move on?